Test Summary Report

Project: ShopEase Mobile Shopping App v1.0
 Prepared by: Michael Sunday 
Test Period: June 2026 
Version: 1.0

Overall Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 30 |
| Passed | 22 |
| Failed | 8 |
| Blocked | 0 |
| Not Executed | 0 |
| Pass Rate | 73% |

Bugs by Severity

| Severity | Count |
| --- | --- |
| High | 4 |
| Medium | 3 |
| Low | 1 |
| Total | 8 |

Module-wise Results

| Module | Total | Passed | Failed |
| --- | --- | --- | --- |
| Registration | 5 | 5 | 0 |
| Login & Auth | 5 | 4 | 1 |
| Product Browse & Search | 5 | 4 | 1 |
| Cart Management | 5 | 4 | 1 |
| Checkout & Payment | 5 | 4 | 1 |
| Order Tracking | 3 | 2 | 1 |
| Returns & Refunds | 2 | 1 | 1 |

Key Findings

- The checkout and payment module is largely stable, but the coupon code feature is broken

- Cart quantity update is a high severity bug affecting purchase flow directly

- App crash on Refund Status is the most critical issue requiring immediate fix

- Forgot password flow is non-functional, blocking users from account recovery

Recommendation 
The app is not ready for production release in its current state. The 4 High severity bugs must be resolved and re-tested before go-live. Medium and Low bugs can be addressed in a follow-up patch release.